## Slide 1: Work View QEA Automation Discussion
Feb 2017
Version 2.0
4 February, 2017

## Slide 2
WorkView Automation Summary
Smoke Testing
Functional Test Automation
Regression Automation
Test Data Automation
Component Level Automation
End to End Automation
82%
Regression Coverage
86%
Test Data Automation
6961
Hours Saved through Automation
10
Interfaces Automated (COG, NA, CGM)
100%
Smoke Test Automation
286
Defects identified
through Automation
Automated Macro Utilities
Foot Prints
Key Automation Figures
Work View Automation - Focus Areas
Day 1 Automation - Increase focus on Functional Automation for Day 1 Execution
  Automated 90% of Identified Core Automation Test Cases for Day 1 EMEA / LATAM test execution
  Automated 70% of EMEA Finance Functional Test Cases
Non UI Automation - Implement Shift Left Strategy to achieve Early Automation through Non UI Layer
  Implemented Web Services Testing Suite for Interfaces, Doc Gen, Barcode. Identified 70+ Defects
Business Process Automation - Increase automation coverage by considering end-to-end business process flows
  Automated majority of the critical Policy / Claims Business Process Workflows in R2 COG (Ref. Slide. 4)
Test Data Automation: Reduce the effort and dependency on Test Data Creation in Upstream Systems
  Achieved maximum Test Data Automation in Interfaces - Subscribe, Genius, Meridian, SIS, ACRS, System 6, etc., Created 4200+ Test Data's for CGM, R2 COG
Multi Lingual Testing: Enable automation scripts to validate the localization testing scenario’s for LATAM region

## Slide 3
R2 COG Automation - Functional Coverage & Transactions Automated
Claims Business Process
Critical Policy Transaction Flow | Interfacing Data | New Correspondent | Account Creation | Prospect | Enrollment | Submission | Compliance Validation | Decline | Quotation | NTU | Bind | Peer Review | Authorization | Document Generation | PBE/FAC RE Ingestion | Email Broker | Document Scanning | Cancellation | Re-instate
New Business Creation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Renewal of a Policy |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Policy Cancellation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Re-instating Cancelled Policy |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
New Business With New Account |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Adding a New Correspondent |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Endorsing an existing Policy |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Endorsing an Expired Policy |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Policy with Co-Insurance |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Policy With - Reinsurance |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Certificate Creation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Critical Claim Transaction Flow | Interface Data | Registration | Incomplete Information | Information Received | Cancel Follow Up | Decline/Cancel | Close Created in Error | Adjudication | Payment Initiation | Periodic Payment | Interim Payment | Payment Processing | Recovery | Close Claim | Re-Open Claim | Document Generation | Task Notification | Email Broker | Document Scanning
FNOL Registration with Insured as Claimant |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
FNOL Registration with New Claimant |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Claim Declinature |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Adjudication Process |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Payment Process |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Recovery Transaction |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Finalizing the Claim / Settlement |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Re-Opening the Closed Claim |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
First & Final Claim Creation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Claim Data flow from WorkView to Meridian |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Policy Business Process
Components Automated : Policy, Claims, Certificates, Complaints, File / Document Actions, Ingestion, Notes, Alerts, Security
Interfaces Automated : Meridian, ACC, ACRS, System 6

## Slide 4
R2 COG Data Migration - Scenarios Automated
S. No | Data Migration Testing Procedure | Execution Method | Automated | Remark
1 | Migration Data Mapping Analysis & Test Data Identification | Manual |  | Test Data Sampling from the Masked Production Data
2 | Data Validation in Data Base Layer (ETL) for the Files which are Migrated | Automated |  | Implemented Platinum Tool for Data Base Comparison
3 | Reconciliation Report Validation for Data Discrepancies | Automated |  | Implemented Platinum Tool for Reconciliation Report Validation
4 | File Property Validation in Work View against Classic Apollo using the Business Mapping rule | Automated |  | Implemented Selenium Automation for File Property Validation
5 | Validation of the Document Panel and the Document Properties in WorkView against Classic Apollo | Automated |  | Implemented Selenium Automation for Document Property Validation
6 | Document Content Validation in Daeja Viewer against Classic Apollo Viewer | Manual |  | Due to technical challenges and automation tool limitations
7 | Validation of Notes, Alerts, Flags / Milestone, Tree View which are linked to the file | Manual |  | Due to technical challenges and automation tool limitations
8 | Functional Validation on Migrated Files | Automated |  | Implemented Selenium Automation for Functional Validation on Migrated Files

## Slide 5
Test Automation Planning for EMEA / LATAM
Regions | Total Test Cases | Test Cases - To be executed in Automation on Day 1 | Planned Execution Timelines (In Weeks) | Revised Execution Timelines with Automation | Planned Execution Effort in PD (excluding Automation) | Revised Execution Effort in PD (including Automation)
EMEA | 3278 | ~1230 | 7 Weeks | 4 Weeks | 330 PD | 195 PD
LATAM | 2724 | ~1230 |  |  |  | 
Summary | 6002 | 2460 | 7 Weeks | 4 Weeks | 330 PD | 195 PD
EMEA / LATAM SIT Execution Window will be reduced to 4 Weeks from the planned 7 Weeks of Test Execution
The 4 Weeks of Execution includes Functional Testing, Defect Retesting, Regression & Migration Testing
It also includes testing for 12 interfaces in LATAM and EMEA Region
Overall 135 Person Days of effort will be saved via Functional Automation Suite.
3 Weeks
Cycle Reduction
135 PD
Effort Savings

## Slide 6
Test Automation Challenges
CHALLENGES
DESCRIPTION
Open Defects
Browser Cookies
Application Performance
High Defect Ageing of P1 / P2 defects during the initial stages of testing impacted Automation script progress. [Ex. User Unlock Issue, Workbasket Load Issue, Long Running Scripts, Workflow Blockers, etc.,]
Work View Application is very rich in saving/accessing Cookies. It requires to clear the cookies very frequently while working with different user sessions for successful running of scripts.
Mitigation
Worked with the alternate flows to complete the automation scripting
Disabled Cookies in SIT while running automation scripts
Indeterminate amount of time for the pages to load after any user action and the sporadic issues (Request Timeout, Session Expired, Unexpected Error, Communication Failures) causes the scripts to failure.
Scripts are enhanced to handle the error messages with recovery scenarios. It causes increased scripts execution time frame.
Automation Tool Limitation
Selenium does not support automation of any component which has Windows Interactions
Automation is challenging for components like Daeja Viewer, Save & Send, Document Generation, Drag and Drop, etc.,
Usage of Licensed & Customized tool which handles Windows based Components

## Slide 7
Test Life Cycle Automation
TEST INITIATION & ANALYSIS
TEST PLANNING
TEST EXECUTION
TEST CLOSURE
TEST DESIGN
DEPLOY
ANALYSIS
DESIGN
TESTING
DEVELOPMENT
DEPLOY
Development Plan
Development & Unit Testing
QA Team
AD Team
Build Deployment
Deploy & Support
Business Flow Identification
Impact Analysis
QA Strategy & Planning
Test Scenario & Test Case Creation
Test Execution
Defect Management
Reporting
Requirement Analysis
SAFE Plus - SOAP UI
Non UI Automation
Proposed Life Cycle Automation
Current Automation
Craft - Automation Framework
Automated Test Scripts
Functional Automation
Regression Automation
Test Data Automation
Platinum - Automated ETL Validation Testing
SMART STUB
Shift Left - Virtualization
Automated Interfaces Testing
Spritz - UI validation
Functional Automation - Object Probe - Day 1 Automation
Craft - Automation Framework
Automated Test Scripts
AQI
Application Quality index
Automated Interfaces Testing
AQI
Application Quality index

## Slide 8
Work View Automation Value Vector
Key Summary - SIT Resourcing
VALUE VECTOR - Automation Effort Savings
Functional Automation for R2 COG EMEA / LATAM
Digital TV - Work View KM Framework
1080 Hours
456 Hours
Test Data Automation
495 Hours
Regression Automation
6961 Hours
1846 Hours
Automated Macro Utilities

## Slide 9
Demo

## Slide 10
Thank You !!!