## Slide 1: Work View Automation
14 December, 2018

## Slide 2
Work View Automation Summary
76%
Regression Automation
240
Builds Validated
9280
Hours Efforts Saved
365
Defects Identified
Work View Automation – A Look Back
Work View Automation – Future Releases
Functional Automation:
Drop1 EMEA and LATAM execution has been completed in 4 weeks (from the planned execution of 7 weeks)
135 PD efforts saved via Day1 Functional Automation execution
30 PD efforts saved via 50% Data Migration Automation execution
Regression Automation:
Build Validation and Certification in 14 Hours for all the 3 regions [APAC : 5 Hours, EMEA : 5 Hours, LATAM : 4 Hours]
40% of regression defects (~365) have been identified through Automation Suite.
Test Data Creation has been automated for 14 interfaces out of 22 interfaces in Work View (until Drop 3) with ~ 8 hours savings per build
Execution plan for Upcoming releases:
Regression Testing is planned for 3 Days execution per country using 2 machines for the build without any functional / Code changes.
Regression Testing will be performed using existing Automation / Manual Suite after updating the suite for Country Specific Config Data / Code Object Level Changes.
For any new functionality/CR/Interfaces, will analyse and provide the effort for test suite updation/SIT execution window.
Note: The above plan is completely depend on Day 1 Build Quality / Completeness of Component Delivery.

## Slide 3
S.No | Interface | Test Data Automation | Remarks
1 | Genius |  | 
2 | Meridian |  | 
3 | SIS |  | 
4 | ACC |  | 
5 | Underwriting Portal |  | 
6 | ACRS |  | 
7 | System 6 |  | 
8 | MNB |  | 
9 | GenNext |  | 
10 | E-ABS |  | 
11 | GPI (Standalone) |  | 
12 | GenNext 2 |  | 
13 | PEGA |  | 
14 | Ignite |  | 
15 | CHUBB Compliance |  | Unable to script the identification of correspondent
16 | D&B – Credit Rating |  | 
17 | Genius Life |  | Blocked – Not Ready for Automation
18 | System6 Life |  | Blocked – Not Ready for Automation
19 | CHUBBNET |  | Not Delivered
20 | FormsPath |  | Cannot be Automated
21 | ACRS Documents |  | 
22 | ACL |  | Cannot be Automated
Highlights:
Test Data Creation for 14 Interfaces out of 22 is Automated
E2E Flow Validations automated for 6 Interfaces and is in progress for 4 interfaces
E2E Flow Automated
Genius
Meridian
SIS
ACC
UWP
GenNext
E2E Flow Automation in Progress
E-ABS
PEGA
GenNext 2
Ignite
Interfaces Automation Overview

## Slide 4
Innovation & Process Improvements
Tools
Accelerators
An Excel Utility to trigger the Automated Test Data Creation Scripts for all interfaces from one place.
It eases the complexity of entering Test Data for Automation Scripts for Interfaces which are using different Automation tools and technologies.
Integrated E2E flows for most of the Interfaces can be run with just a button click
Automated utility using SMTP protocol to ingest continuous mails / documents into WorkView for performance Testing
Helpful to simulate ingestion background process with high throughput during PTE
It gives a throughput of ~3000 mails per hour and ~15,000 documents per hour
Automatic Execution of Automated Test Scripts after each Build Deployment
Automated Build Validation and reporting to Stakeholders right when the Build deployment is complete
DevOps Integration is completed for and Sanity Testing and is in progress for Regression Testing
CodeInsight is a bot that reduces the Regression Testing efforts based on the derivations from changes in the new build
Proof of Concept for CodeInsight is in progress for Security Module of WorkView
Interface Test Bed
CodeInsight
DevOps Integration
Email Ingestion Utility

## Slide 5
Thank You !